# JobQuest Navigator - Meetings

**Meeting Title:** Capstone Project - JobQuest Navigator

**Date:** **Time:** 05-06-2025

**Start Time:** 1:00 p.m **End Time**: 1:40 p.m

**Location/Platform:** Microsoft Teams

**Facilitator:** Maria Soto

**Attendees:**Maria Soto Ortiz  
Shruti Amit Vasanwala  
Zhihuai Wang

## Agenda

## Discussion & Notes

|  |  |  |  |
| --- | --- | --- | --- |
| **Topic** | **Action** | **Owner** | **Status** |
| Diagrams and Microservices for each epic | Develop a detailed diagram and define the scope for each Epic to provide clarity and enable the team to begin work effectively and review the microservices associated with their respective epics and develop or contribute to them throughout the week | Ishan Aakash  Maria Soto  Shruti Vasanwala Zhihuai Wang | In progress |
| User Interface (UI) Design Improvements | Progress continues the Job Mapping Interface, with ongoing refinement of UI elements and user experience to align with project goals. | Shruti Vasanwala | In progress |
| User Story 1.1: Integrate Google for Jobs API to fetch job listings. | All tasks for this user Story were completed in Sprint 1. | Zhihuai Wang  Shruti Vasanwala | Done |

## Decisions Made

* **Front-End Development:** The front end of the website is currently in progress. This phase focuses on building the visual interface and complete code for each section. Shruti will continue working on the login, logout, and dashboard features, with a target completion date of Monday, June 9.

[Figma Design Link](https://www.figma.com/design/3VvLCvPZR7dZGnxCRk26GK/JobQuest?node-id=1-1539&t=RBd2PY2tKoIYFQwC-1)

* **Progress Updates:** Team members are required to document their progress in the sprint document by each Sunday. Descriptions should include details of completed work, along with relevant screenshots (such as tests, code, or other evidence).

[Sprint Document & Deliverables](https://github.com/MariaVSoto/JobQuest_Navigator_CAA/tree/main/%23Deliverables)

* **Jira Task Management:** All team members must update the status of their tasks in Jira as soon as they are completed. This helps us maintain an accurate and up-to-date view of our project progress. Use the Jira board for "The Zombies of CAA" to track and update the tasks.

[List - The Zombies of CAA - Jira](https://myseneca-team-pi6s3gm8.atlassian.net/jira/software/projects/SM/list?sortBy=customfield_10015&direction=ASC)

* **Code and Documentation Management:** All code and documentation will be stored in the GitHub Dev branch. This ensures that all updates are consolidated before creating the final version for the project. Once finalized, the code and documentation will be merged into the main (prod) branch.

## Action Items & Next Steps

|  |  |  |  |
| --- | --- | --- | --- |
| **Topic** | **Action** | **Owner** | **Deadline** |
| IU Design | Complete code for login, logout, and dashboard section. | Shruti Vasanwala | 09-06-2025 |
| Sprint 2: User Story 1.2: Design and implement a visual map interface. | Design and implement visual map interface | Zhihuai Wang  Shruti Vasanwala | 09-06-2025 |
| Sprint 2: User Story 1.3: Sync job listings with map pins based on geolocation. | Sync job listings with map pins based on geolocation | Zhihuai Wang  Shruti Vasanwala | 09-06-2025 |
| Sprint 2: User Story 1.4: Implement filtering and prioritization of nearby jobs. | Implement filtering and prioritization of nearby jobs | Zhihuai Wang  Shruti Vasanwala | 09-06-2025 |

## Next Meeting

**Date/Time:** 07-06-2025