# JobQuest Navigator – Week 7 Sprint Document

Maria Soto, Shruti Amit Vasanwala, Zhihuai Wang, Ishan Aakash Patel

Team 9

The Zombies of CAA

Seneca Polytechnic

Course Code: CAA900

David Chan

## Sprint Goals

Sprint: Sprint 4

Sprint Dates:
15 June 2025 to 22 June 2025

Team Participation:
All team members are actively working on Sprint 4. Each member is assigned tasks across different Epics, ensuring comprehensive coverage of project objectives.

Tracking and Assignments:
Task assignments and progress can be monitored via the Jira board:
https://myseneca-team-pi6s3gm8.atlassian.net/jira/software/projects/SM/list?sortBy=key&direction=ASC

Documentation and Review:

- Jira: Used for task management, sprint tracking, and assignment visibility.

- GitHub: Weekly progress and key decisions are documented in the project’s repository for transparency and accountability.

## Tasks

List of tasks Sprint 4:

- User Story 1: Implement mock frontend screens for user profile management (Epic 1).

- User Story 2: Develop backend API endpoints for job data retrieval and filtering (Epic 2).

- User Story 3: Integrate resume management service with S3 storage for file upload and versioning (Epic 3).

- User Story 4: Build test cases for application tracking and notification services (Epic 4 & 5).

- User Story 5: Conduct end-to-end testing for AI suggestion and interview preparation features (Epic 6).

## Key Features Being Developed

- User Profile Management: Frontend screens and backend API for user profile CRUD operations.

- Job Data Service: API endpoints for job listing, search, and filtering.

- Resume Management: File upload, versioning, and retrieval using S3 storage.

- Application Tracking: Creation and update of job application records.

- Notification System: Integration for sending and managing user notifications.

- AI Suggestion & Interview Prep: Initial integration with OpenAI API for AI-driven features.

## Progress Overview

- Completed:

  - Frontend mockups for user profile and job search screens.

  - Backend API endpoints for job data service and resume management (basic functionality).

  - Initial test cases for application tracking and notification services.

- In Progress:

  - Integration of AI suggestion and interview prep services with frontend.

  - End-to-end testing for all core workflows.

- Blockers:

  - Minor delays in S3 integration due to authentication configuration.

  - Some test cases for notification service require additional mock data.

## Workflow and Tools Used

- Methodologies: Agile/Scrum with daily standups and sprint planning.

- Tools:

  - GitHub: Version control and code collaboration.

  - Trello: Task tracking and sprint management.

  - Figma: UI/UX design and prototyping.

  - Postman: API testing and documentation.

Next Steps

- Complete integration of AI suggestion and interview prep services.

- Finalize end-to-end testing for all core features.

- Address any remaining blockers in S3 and notification service integration.

- Prepare for next sprint by refining backlog and prioritizing remaining tasks.